# Patrick Brossard - Week 6 Status Report

Finally falling a little behind… the final architecture still has some outstanding decisions to make and document.

|  |  |
| --- | --- |
| Week | Work Item |
| 1 | ~~Concept Draft~~ |
| 2 | ~~Research Proposal~~  ~~Technology Selection~~  ~~Stakeholder Letter (signature still outstanding)~~ |
| 3 | ~~Requirements Documentation~~  ~~Hosting and Network Documentation~~  ~~Status Report~~ |
| 4 | ~~Database Schema~~  ~~Start Software Architecture~~  ~~Start UI Wireframes~~  ~~Status Report~~ |
| 5 | ~~Software Architecture, continued~~  ~~UI Wireframes, continued~~  ~~Start Prototypes~~  ~~Status Report~~ |
| 6 | Complete Software Architecture  ~~Complete UI Wireframes~~  ~~Prototypes, continued~~  ~~Status Report~~ |
| 7 | Complete Prototypes  Finalize Presentation  Reflection Paper |
| 8 | Presentation  Finalize Project deliverables  Final Submission |

## Major Milestones

Wireframes are complete. If I could do this all over again, I probably would have started here. Actually seeing the pages realized has made me go back and adjust quite a number of decisions and documents, all the way back to the schema. I guess this is probably normal in terms of iterative development, but it would have been much easier for me if I had sketched out the pages first, and then designed to them.

The prototypes have been a lot of fun; in fact I’ve probably spent too much time here. Programmers will want to program though; doing all that documentation is pretty dry. I’ve expanded the site skeleton a bit into the administration tool, as I wanted to incorporate a couple of my eBay integration prototypes into the working framework.

Lots of deadlines coming up this week! I’d like to do the presentation, as well as close on the architecture and prototypes. It’s going to be very busy…